## Slide 1: Quarterly Financial Report
November 4, 2025
4th Quarter FY2025 (Unaudited)

## Slide 2
Economic/Financial Condition Evaluation
4th Quarter FY 2025
Level I. Estimated Annual Revenue Below Budget Projections for 3 consecutive months? No
Fiscal Management Contingency Plan
Comprehensive Financial Plan, page 26
Yes = Begin Level I contingency plan process
No = No contingency action needed

## Slide 3
Budget Tracking – Capital
4th Quarter FY 2025
Customer Service = within range MCDC = within range
Facilities = within range Police = within range
Fire Dept = within range Recreation = within range
Fund 17 PEG = within range Water Distribution = within range
Fund 60 Capital Const = within range VERF = within range
Fund 65 Utility Const = within range
City Manager will report any capital expenditures that varies more than $10,000
Notes: Public Works: 80K - Transfer to engineering services from land waterline loops to cover engineering service overage
Fund 63: 78K – Transfer to prop A sidewalk connection to prop A Ped Bridge legal negotiations ROW
(MDD: 200K – 544 right turn lane HEB (design); 212,155 Toll Bro est from tot expenditure (3yrs were underestimated)

## Slide 4
General Fund Sales Tax - 1 cent Monthly Collections Comparison
4th Quarter FY 2025
FY25 Budget – Gen. Fund Sales Tax | $2,933,684 | Actual to Budget % | 99.2% | Current Yr to Prior Yr (%) | -0.32%
FY25 YTD Actuals – Gen. Fund Sales Tax | $2,911,235 | Remaining Budget | $ 22,449 | Current Yr to Prior Yr ($) | $ (9,233)
Chart: 
Chart: General Fund Sales Tax - 1 cent Monthly Collections Comparison
| Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul | Aug | Sep
FY23 Actuals | 240484.31 | 246946.23 | 234350.32 | 245126.6 | 285159.9 | 209852.22 | 197933.06 | 266712.99 | 242336.07 | 245915.83 | 264141.27 | 254666.08
FY24 Actuals | 228250.49 | 240070.77 | 229407.75 | 247819.24 | 471707.55 | 23788.17 | 210383.33 | 255338.25 | 236041.1 | 232087.91 | 255147.74 | 290426.24
FY25 Actuals (Unaudited) | 192480.9 | 249080.03 | 239798.85 | 244081.61 | 341636.48 | 207853.72 | 173923.25 | 261558.13 | 246891.73 | 246892 | 251468 | 256237
FY25 Budget | 233751.8336 | 253272.1548 | 230497.5764 | 249510.0744 | 248002 | 248002 | 198204.3716 | 269761.4694 | 238680.5751 | 237365.9219 | 265638.1419 | 260996.9535
Notes: The report attached to the Agenda has all four funds that receive sales tax revenue. This slide only represents the General Fund component of the 1 cent sales tax revenue. The variance in FY24 in February to March is due the State Comptroller making a state-wide audit adjustment that impacted most cities in Texas, that was reversed the next month.

## Slide 5
General Fund Revenue – FY25 vs FY24
4th Quarter FY 2025
Chart: 
Chart: 
Chart: 
Chart: 
| Property Taxes | Sales Taxes | Franchise Taxes | Permits & Licenses | Court Fines & Fees | Other Revenue | Other Transfers/Sources
FY24 YTD Actual | 9579080.38 | 2907764.27 | 964611.59 | 499997.76 | 263554.14 | 6168539.6 | 1512530
FY25 YTD Actual | 10116509 | 2949351 | 913014 | 1063815 | 326618 | 3026236 | 1877598
Notes: The Other Revenue

## Slide 6
Expenditures by Department – FY25 vs FY24
4th Quarter FY 2025
Chart: 
Chart: 
| Administration | Human Resources | Information Technology | City Council | City Secretary | Finance | Fire Rescue | Public Works | Facilities | Community Development | Police | Animal Control | Recreation | Parks | Municipal Court | Solid Waste | Non-Departmental | Transfer to VERF
FY24 YTD Actual | 834150.73 | 546199.96 | 1337236.48 | 2494606.34 | 219797.28 | 712650.87 | 3393828.34 | 840104.85 | 720424.38 | 681816.53 | 5205606.63 | 200847.62 | 485008.51 | 1471889.48 | 369904.31 | 1158178.84 | 47904.75 | 2969139
FY25 YTD Actual | 877871 | 635424 | 1350296 | 239770 | 209694 | 811579 | 3841767 | 630932 | 888981 | 759594 | 5237053 | 221669 | 469055 | 1659273 | 394698 | 1185666 | -590614.35 | 844547
Notes: The Other uses in FY24 is the transfer to the Utility Fund for the waterline loop project. The Police department increase in FY24 is $600 of which is PO carry over for radios and vehicles, and $540k in personnel expenses. City Council is for the 380 Agreement.

## Slide 7
All Funds Summary - 100% of Fiscal Year - Continued
4th Quarter FY 2025
16*: Fund 16 - Community Events negative fund balance. The MCDC approved transfer to Community Events is $678,966. The transfer will be recorded in January 2025 resulting in a positive fund balance. This fund covers expenses related to Community events and personnel services for 2 FTE's.

## Slide 8
All Funds Summary –100% of Fiscal Year - Continued
4th Quarter FY 2025

## Slide 9
All Funds Summary –100% of Fiscal Year
4th Quarter FY 2025

## Slide 10
Capital Projects - Budget Summary
4th Quarter FY 2025
Project Name | Original Budget | FY25 Actual (as of 09/30/25) | Project to-date Activity | Budget Balance* | % Status of Phase as of 09/30/25 | Fund Source(s)
FM544 Pedestrian Bridge & Trail Connection | 4,776,650 | 252,479 | 673,130 | 4,103,520 | 95% Design | '19 GO Bonds, '20 &'22 Tax Notes, MDD, TXDOT
FM544 Pedestrian Bridge & Trails project - "Proposition D for Trails Unspent" | 323,350 | - | - | 323,350 | 95% Design | Surety Proceeds from Proposition D & Interest
"Timbers Trail Sidewalk" McCreary to S. Maxwell Creek Rd Trail to Sachse | 600,000 | 479,513 | 594,088 | 5,912 | 100% Complete | MCDC
FM544 S. Murphy Rd - Medians & Landscaping | 1,826,800 | 1,025,619 | 1,044,443 | 782,357 | 100% Complete | MDD & MCDC
Crescent Hill Improvements | 842,484 | 1,042,376 | 1,042,376 | -0- | 100% Complete | MDD
Waterline Loops Project | 5,089,651 | 11,496 | 1,662,627 | 3,427,024 | 100% Design/0% Construction | Util Fund(Const), Gen Fund (Land), ARP Fund (encumbrances)
Gables Pavement Rehabilitation | 53,847 | 20,020 | 20,020 | 33,827 | 37.2% Complete | Gables Escrow
Notes: We welcome any feedback for formatting, and visualizations, as ”in a format prescribed by Council”

## Slide 11
Capital Projects - Budget Summary Continued
Project Name | Original Budget | FY25 Actual (as of 09/30/25) | Project to-date Activity | Budget Balance* | % Status of Phase as of 09/30/25 | Fund Source(s)
Oak Glen to Ridgestone water line replacement FY26 | 98,650 | - | - | 98,650 | 0% | '18 Util. COs Unspent
Woodcrest to Rocky Glen water line replacement FY26 | 98,650 | - | - | 98,650 | 0% | '18 Util. COs Unspent
Bunny Run (S. Maxwell Crk westerly to Timbers Nature Preserve)water line replacement FY26 | 98,651 | - | - | 98,651 | 0% | '18 Util. COs Unspent
Hawthorn Pump Station FY26 | 100,000 | - | - | 100,000 | 0% | '18 Util. COs Unspent
200 Block Oak Bluff Water Mains/Sanitary Sewer FY25 | 250,000 | - | - | 250,000 | 0% | '18 Util. COs Unspent
100 Block Post rest, 400 Block Walnut Water Mains/Sanitary Sewer FY25 | 250,000 | - | - | 250,000 | 0% | '18 Util. COs Unspent
4th Quarter FY 2025
Notes: We welcome any feedback for formatting, and visualizations, as ”in a format prescribed by Council”

## Slide 12
Capital Projects - Budget Summary Continued
Project Name | Original Budget | FY25 Actual (as of 09/30/25) | Project to-date Activity | Budget Balance* | % Status of Phase as of 09/30/25 | Fund Source(s)
Skyline Drive (Horizon Dr. to S. Murphy Road) including water mains and sanitary sewer FY26 | 175,481 | - | - | 175,481 | 0% | '18 Util. COs Unspent
Water Distribution Service Line Replacements (FY26) – 2018 CO | 970,714 | - | - | 970,714 | 0% | '18 Util. COs Unspent
Kinney Waterline Replacement | 700,000 | 11,541 | 413,744 | 286,256 | 100% Design completion; 75% Construction | Utility Fund
Total | 16,254,928 | 2,843,044 | 5,450,428 | 11,004,392 |  | 
4th Quarter FY 2025
Notes: We welcome any feedback for formatting, and visualizations, as ”in a format prescribed by Council”

## Slide 13
FY25 Capital Project Expenditures
4th Quarter FY 2025

## Slide 14: Questions??
Finance Department